Minutes 12/12/19 - Adrian, Shaun, John, Muna, James

We’ve switched to Skeletal tracking from point clouds based on advice from our TA who does research in the field and thinks that using point clouds isn’t feasible

Shaun and Adrian are going to work on some metrics that we can use for comparisons in phase 2

We are both going to email the requisition people to put some pressure on them to get hold of the kinects

We will let them know the results of our meeting with the other AMS team since we will be discussing different technologies etc

Adrian is going to send us some dance videos of the foxtrot

Plan going forward for the next several weeks:

* Fulfill the must haves from the MoSCoW, aiming to have them completed by mid January.
* In particular, working out how to combine the skeletal tracking data from different kinects will be the primary focus of the next week or two.